PROJECT 1002
IntelliLearn AI
Integrated AI-Driven Learning Management Platform

8 Students • 4 Teams • 2 Students per Team • Fully Integrated Modular Development

# 1. Project Development Model

Project 1002 will be developed as one integrated enterprise LMS. The eight students will be divided into four teams of two. Each team owns a clearly defined functional module, but all modules must integrate through common APIs, shared data contracts, authentication, entitlements and end-to-end workflows. The teams must not build four independent applications.

| Team | Project Title | Students | Primary Ownership |
| --- | --- | --- | --- |
| Team 1 | IntelliCore: Identity, Subscription & Commerce Management System | 2 | Users, authentication, RBAC, subscriptions, payments, devices and entitlements |
| Team 2 | IntelliCourse: Intelligent Course, Video & Offline Learning System | 2 | Courses, content, instructor studio, video, streaming and offline learning |
| Team 3 | IntelliAssess: AI Assessment, Examination & Certification System | 2 | Question bank, quizzes, exams, assignments, AI evaluation and certificates |
| Team 4 | IntelliEngage: AI Learner, Live Learning & Analytics Platform | 2 | Learner experience, AI Tutor, recommendations, webinars, events and analytics |

# 2. Team 1 – IntelliCore

Objective: Build the identity, access, subscription, commerce, device licensing and entitlement foundation used by every other team.

## Student 1A – Identity & User Management

User registration for learners, instructors and organizations.

Email/mobile verification, account activation, forgot password and password reset.

Login, logout, JWT/OAuth authentication, refresh token and session management.

Role-Based Access Control for Learner, Instructor, Organization Admin, Super Admin, Content Admin, Exam Admin, Event Admin, Finance Admin, Evaluator and Support Agent.

User profile, account settings, language preference and security settings.

Authentication and authorization APIs for all other modules.

## Student 1B – Subscription, Commerce & Device Management

Free, monthly, annual, corporate and enterprise subscription plans.

Course purchase, orders, payment confirmation, invoices, refunds and coupons.

Payment gateway integration architecture for UPI, cards, net banking and international methods.

Entitlement service controlling access to courses, subscriptions and purchased content.

Mandatory maximum of two dedicated registered devices per learner account.

Device registration, activation, deactivation, replacement, history and audit.

Third-device blocking and device/license validation APIs.

## Team 1 Deliverable

Identity + Subscription + Commerce + Device Licensing + Entitlement APIs.

# 3. Team 2 – IntelliCourse

Objective: Build the complete course authoring, digital content, video learning and secure offline learning engine.

## Student 2A – Course Management

Course creation with title, description, category, level, duration, language, price, thumbnail, objectives and prerequisites.

Course structure using sections, lectures, quizzes, assignments and final examination.

Support video, audio, PDF, PPT, DOC, images, external links and downloadable resources.

Instructor course studio with draft, preview, approval and publish workflow.

Course catalog, search/filter metadata and course APIs.

Enrollment and learning-progress integration with Team 1 and Team 4.

## Student 2B – Video & Offline Learning

Video upload, validation, metadata and thumbnail generation.

Video transcoding and multiple resolutions using HLS/DASH and CDN-ready architecture.

Secure video player with quality, captions, transcript, speed, resume and watch progress.

Secure offline download for eligible content.

Encrypted offline content bound to the learner account and registered device.

Offline license validation and progress synchronization when online.

AI transcript, summary, chapters, keywords, flashcards, study notes, FAQ and quiz-generation support.

## Team 2 Deliverable

Complete Course + Video + Streaming + Secure Offline Learning Engine.

# 4. Team 3 – IntelliAssess

Objective: Build the assessment ecosystem integrated with course learning, learner progress and certification.

## Student 3A – Question Bank, Quiz & Examination

Question types: MCQ, multiple-select, true/false, fill-in-the-blank, matching, short answer, long answer, coding and image-based questions.

Question metadata including course, section, topic, difficulty, marks, answer, explanation and tags.

Quiz engine with randomization, timer, scoring, attempts and results.

Exam engine with duration, marks, pass percentage, negative marking, maximum attempts and auto-submit.

AI question generation from approved course videos, transcripts, PDFs and instructor material.

Instructor review, edit, approve or reject workflow for AI-generated questions.

## Student 3B – Assignment, AI Evaluation & Certification

Assignment creation, instructions, due date, marks, rubric and submission.

Support text, file and code submissions.

Manual evaluation, rubric-based evaluation, comments, marks and feedback.

AI-assisted preliminary evaluation, rubric mapping and suggested feedback/marks.

Course completion, exam and event certificate generation.

Certificate number, QR verification, issuer information, status and optional digital signature.

Public certificate verification API/page.

## Team 3 Deliverable

Complete Quiz + Examination + Assignment + AI Evaluation + Certification Engine.

# 5. Team 4 – IntelliEngage

Objective: Build the learner-facing intelligence, live learning, event and analytics layer.

## Student 4A – Learner Experience & AI Tutor

Learner dashboard showing courses, progress, certificates, exams, webinars and recommendations.

My Learning area with course progress, quizzes, assignments, examinations and certificates.

AI Tutor using RAG grounded in approved course transcripts, PDFs, notes and learning content.

AI recommendations for courses, learning paths, practice tests, webinars and events.

Skill-gap analysis using learner profile, learning history and assessment results.

Learning-path recommendations based on identified skill gaps.

## Student 4B – Webinar, Events & Analytics

Webinar creation, speaker, date/time, capacity, registration, reminders, attendance, recording and feedback.

Integration architecture for Microsoft Teams, Zoom and Google Meet.

Event management for conferences, workshops, FDPs, seminars, hackathons and bootcamps.

Event registration, ticket/payment, agenda, speakers, venue, online/offline mode, attendance and certificates.

Live class scheduling, recurring classes, attendance, chat, polls, Q&A, resources and recordings.

Learner analytics and admin analytics covering usage, completion, performance, revenue, subscriptions and engagement.

Notification engine for learning, assessment, webinar, payment and system events.

## Team 4 Deliverable

Learner Experience + AI Tutor + Recommendations + Live Learning + Webinar/Event + Analytics.

# 6. Student-Wise Responsibility Matrix

| Student | Role | Primary Responsibilities |
| --- | --- | --- |
| Student 1 | Identity & Authentication Developer | Registration, login, authentication, RBAC, user profile, security and user APIs. |
| Student 2 | Subscription & Commerce Developer | Subscriptions, payments, orders, coupons, invoices, device licensing and entitlements. |
| Student 3 | Course Management Developer | Course creation, course structure, content management, instructor studio and course APIs. |
| Student 4 | Video & Offline Learning Developer | Video upload, transcoding, streaming, player, offline learning, encryption, sync and AI transcript. |
| Student 5 | Assessment & Examination Developer | Question bank, quiz, examination, AI question generation and exam evaluation. |
| Student 6 | Assignment & Certification Developer | Assignments, submissions, AI-assisted evaluation, rubrics, certificates and verification. |
| Student 7 | AI Learner Experience Developer | Learner dashboard, AI Tutor, RAG, recommendations, skill gaps and learning paths. |
| Student 8 | Live Learning & Analytics Developer | Webinars, events, live classes, attendance, notifications and analytics. |

# 7. Mandatory Cross-Team Integration Architecture

The four teams must work as four modules of one product. No team may create a disconnected standalone application.

Use one common authentication and authorization model.

Use common user IDs, course IDs, enrollment IDs, subscription IDs and certificate IDs.

Publish and consume documented REST APIs; GraphQL may be added if agreed by all teams.

No team may directly modify another team's database tables.

Cross-module operations must go through service/API contracts.

All API changes require versioning, communication and integration testing.

Use a common Git repository or coordinated repositories with common branching and pull-request standards.

Maintain one shared issue tracker and dependency board.

Hold a weekly cross-team integration meeting.

All teams participate in system integration testing and final demonstration.

# 8. Core Integration Flows

## 8.1 Registration → Subscription → Course Access

Team 1 registers/authenticates the learner → subscription or purchase is completed → entitlement is created → Team 2 checks entitlement → learner receives course access → Team 4 displays the course in My Learning.

## 8.2 Device → Offline Learning

Team 1 registers Device 1 and Device 2 → third device is blocked → Team 2 checks device license → eligible video is downloaded encrypted → offline playback is permitted only on the licensed device → progress synchronizes when online.

## 8.3 Course → Quiz → Exam → Certificate

Team 2 provides course and learning progress → Team 3 provides quizzes, assignments and final exam → pass condition is satisfied → Team 3 generates certificate → Team 4 displays the certificate in the learner dashboard.

## 8.4 Course Content → AI Tutor

Team 2 produces transcripts and approved content → content is indexed into the AI knowledge base → Team 4 AI Tutor retrieves relevant content → learner receives a course-grounded answer.

## 8.5 Course Content → AI Question Generation

Team 2 provides approved course content → Team 3 generates AI question candidates → instructor reviews and approves → questions enter the question bank → quizzes/exams consume approved questions.

## 8.6 Learning + Assessment → AI Recommendation

Team 1 provides user/subscription context → Team 2 provides learning activity → Team 3 provides assessment results → Team 4 calculates learning recommendations and skill gaps.

## 8.7 Webinar/Event → Attendance → Certificate

Team 4 creates event/webinar → Team 1 processes payment if applicable → Team 4 records registration and attendance → Team 3 generates certificate → Team 4 displays it to the learner.

# 9. Module Ownership / Database Boundaries

| Team | Primary Data Ownership |
| --- | --- |
| Team 1 | users, roles, permissions, subscriptions, subscription_plans, orders, payments, invoices, devices, device_licenses, entitlements |
| Team 2 | courses, course_sections, course_lectures, course_resources, videos, video_assets, video_transcripts, enrollments, learning_progress, offline_licenses |
| Team 3 | question_banks, questions, question_options, quizzes, exams, exam_attempts, exam_answers, assignments, submissions, evaluations, certificates |
| Team 4 | webinars, events, event_registrations, live_classes, attendance, ai_conversations, ai_recommendations, skill_gaps, notifications, learner_analytics |

# 10. Common API Contract

## Authentication

POST /api/auth/register
POST /api/auth/login
POST /api/auth/logout
POST /api/auth/refresh

## User

GET /api/users/me
GET /api/users/me/permissions

## Courses

GET /api/courses
GET /api/courses/{id}
POST /api/courses
POST /api/courses/{id}/enroll
GET /api/courses/{id}/progress

## Subscription

GET /api/subscriptions
POST /api/subscriptions/subscribe
GET /api/subscriptions/status

## Device

GET /api/devices
POST /api/devices/register
DELETE /api/devices/{id}

## Assessment

GET /api/quizzes/{id}
POST /api/quizzes/{id}/attempt
GET /api/exams/{id}
POST /api/exams/{id}/submit

## Certificate

GET /api/certificates
GET /api/certificates/{id}
GET /api/certificates/verify/{number}

## AI

POST /api/ai/tutor
POST /api/ai/recommendations
POST /api/ai/question-generation
GET /api/ai/skill-gap

# 11. Development Timeline – 10 Weeks

| Week | Integrated Activity |
| --- | --- |
| Week 1 | Architecture, database design, UI wireframes, API contracts and Git standards. |
| Week 2 | Authentication, course foundation, assessment foundation and learner dashboard foundation. |
| Week 3 | Subscription, course builder, question bank and dashboard integration. |
| Week 4 | Payment, video engine, quiz engine and AI Tutor foundation. |
| Week 5 | Device licensing, offline learning, examinations and webinar foundation. |
| Week 6 | AI content processing, assignments, events, live classes and analytics. |
| Week 7 | Module-level integration and API contract testing. |
| Week 8 | Complete end-to-end integration across all four teams. |
| Week 9 | Security testing, performance testing, UAT and bug fixing. |
| Week 10 | Production-style deployment, documentation, final demo and acceptance testing. |

# 12. Common Responsibilities for All Students

Git/GitHub branching and pull-request discipline.

Unit testing for every service/module.

API documentation and sample request/response payloads.

Integration testing with dependent teams.

Security and authorization testing.

Bug tracking and resolution.

Technical documentation and deployment documentation.

Participation in weekly integration reviews.

Support for end-to-end testing and final demonstration.

# 13. Final End-to-End Acceptance Demonstration

The final demonstration must show one continuous learner journey proving integration among all four teams:

Student creates an LMS account.

Student logs in and receives role-based access.

Student registers Device 1 and Device 2.

Student attempts to register Device 3 and the system blocks it.

Student purchases a subscription or course.

Entitlement is created and course access is granted.

Student opens a course and watches a video.

Student downloads eligible content and watches it offline.

Offline progress synchronizes after reconnecting.

Student asks the AI Tutor a course-related question.

Student takes a quiz.

Student submits an assignment.

Student takes the final examination.

Student passes and receives a certificate.

Student registers for a webinar/event.

Attendance is recorded.

Event certificate is generated where applicable.

Learner dashboard reflects learning and assessment activity.

AI identifies skill gaps and recommends the next learning activity.

# 14. Final Acceptance Criteria

All four modules run as one integrated LMS application.

A single learner identity is recognized across every module.

Subscription and course entitlements control access correctly.

The two-device maximum is enforced consistently, including offline learning.

Course progress, quiz results, exam results and certificates flow between modules.

AI Tutor answers are grounded in approved LMS content.

AI-generated assessment content requires instructor/admin approval before production use.

Webinar/event registration, attendance and certificates are integrated with learner accounts.

All critical APIs have documented contracts and integration tests.

No team directly modifies another team's database tables.

The complete end-to-end learner journey can be demonstrated without manual database intervention.

# 15. Recommended Technical Stack

Web: React + TypeScript + Tailwind CSS.

Mobile: Flutter + Dart.

Backend: Node.js + NestJS.

AI services: Python + FastAPI.

Database: PostgreSQL.

Cache/queues: Redis.

Search: OpenSearch/Elasticsearch.

Object storage: AWS S3, Azure Blob or equivalent.

Video: FFmpeg + HLS/DASH + CDN.

AI/RAG: LLM + embeddings + vector database.

Deployment: Docker + Nginx; Kubernetes for future scale.

CI/CD: GitHub Actions or GitLab CI.

API documentation: OpenAPI/Swagger.

# 16. Project Governance

One student from each team acts as the module coordinator for weekly integration.

A common architecture document must be frozen before major implementation begins.

Shared naming conventions must be followed for IDs, APIs, database fields and events.

Breaking API changes require prior agreement from affected teams.

Every team must provide mock APIs early so dependent teams can continue development.

Weekly integrated builds should be maintained from the middle of the project onward.

The final grade/demo should consider both module quality and successful integration.

# 17. Final Product Principle

Build four modules, but deliver ONE LMS. The success of Project 1002 is not measured only by whether each team completes its assigned features. The final product must demonstrate a seamless flow from identity and subscription through learning, assessment, AI assistance, live learning, analytics and certification.

PROJECT 1002 – INTELLILEARN AI
Integrated AI-Driven Learning Management Platform
8 Students | 4 Teams | Complete End-to-End Integration